Automation Assessment Review and Approval

Format version: 1.0

| Item | Value |
| --- | --- |
| Organization | Antank / Standard Product |
| Project / Program | Standard Product - Domestic Projects |
| Requirement Package | 04-Configuration Related/2026-07-15 |
| Automation Assessment Workbook | automation-assessment-batch-session-configuration.xlsx |
| Demo Review Source | ../01-automation-demo/automation-demo-review-batch-session-configuration.md |
| Review Type | Test Manager automation-plan sign-off |
| Prepared By | QA Automation |
| Review Date | 2026-07-16 |
| Final Status | Signed Off |

1. Test Manager Final Sign-off

| Sign-off Field | Value |
| --- | --- |
| Role | Test Manager |
| Sign-off Date | 2026-07-16 |
| Signature / Confirmation | Wang Yifan Evan |
| Final Comments | Test Manager signed off the automation assessment on 2026-07-16. On 2026-07-17, Test Manager confirmed SIT-TC-STD-CONFIG-015 is unnecessary and removed it from current scope. On 2026-07-18, Test Manager confirmed SIT-TC-STD-CONFIG-002 should be removed because the no-selection scenario depends on unstable list/filter data and current evidence is not reliable. |

2. Review Summary

| Summary Item | Result |
| --- | --- |
| Source Test Case Count | 13 |
| Automation = yes | 13 |
| Automation = no | 0 |
| API-led automation | 9 |
| Mixed automation | 1 |
| UI automation | 3 |
| Manual only | 0 |
| Automation Script Readiness | Ready for script implementation |
| Summary | The automation assessment keeps an API-first strategy and uses UI for shell, mandatory-field guards, no-save behavior, and mixed final checkpoints. After the 2026-07-18 scope adjustment, all 13 current-scope cases are selected for automation and no manual-only case remains. The demo review confirmed no missing key test case, but automation notes were updated so scripts must confirm endpoint family and persistence readback per UI/session family. Smoke is recorded as scope/priority, not an implementation layer. Mixed cases must keep API setup/action/readback evidence plus final Playwright UI proof. |

3. Reviewed Artifacts

| Artifact | Location | Version / Date | Status |
| --- | --- | --- | --- |
| Signed test cases | ../../03-test-design/test-cases-batch-session-configuration.md | v1.1 / 2026-07-15 | Signed test-case review complete |
| Test case workbook | ../../03-test-design/test-cases-batch-session-configuration.xlsx | v1.1 / 2026-07-15 | Validated |
| Test case review package | ../../04-test-case-review/test-case-review-batch-session-configuration.md | 2026-07-15 | Signed Off |
| Automation demo Word source | ../01-automation-demo/short demo.docx | 2026-07-16 | Reviewed |
| Automation demo review | ../01-automation-demo/automation-demo-review-batch-session-configuration.md | 2026-07-16 | No test-case gap found |
| Automation assessment workbook | automation-assessment-batch-session-configuration.xlsx | 2026-07-18 | Signed Off; post-signoff scope adjustment recorded |
| Automation assessment summary | automation-assessment-batch-session-configuration.md | 2026-07-18 | Signed Off; post-signoff scope adjustment recorded |

4. Review Trail and Version Record

Record each automation assessment review round, summarize comments, update the

assessment workbook first when case-level automation decisions change, and keep

script implementation paused until Test Manager sign-off is complete.

| Round / Version | Reviewer / Source | Review Comment Summary | Affected Artifact | Version Change / Closure Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| Automation assessment draft | QA Automation | Initial automation feasibility assessment created from the signed 15-case test set. | automation-assessment-batch-session-configuration.{md,xlsx} | 14 cases marked automatable and 1 save-failure case kept manual. | Superseded |
| Demo review update | QA Automation | Reviewed short demo.docx; confirmed no missing key test case; updated automation notes for endpoint-family-specific scripting and no-mutation assertions. | automation-assessment-batch-session-configuration.{md,xlsx} | ../01-automation-demo/automation-demo-review-batch-session-configuration.md; assessment workbook updated. | Closed |
| Test Manager review | Test Manager | Reviewed and signed off the automation plan. | automation-assessment-review-batch-session-configuration.docx | Sign-off Date 2026-07-16; Signature / Confirmation Wang Yifan Evan; no open review comments. | Signed Off |
| Post sign-off scope adjustment | Test Manager | Confirmed SIT-TC-STD-CONFIG-015 is unnecessary for this package. | automation-assessment-batch-session-configuration.{md,xlsx}; review document | Removed case 015 from current scope; current assessment is 14 cases, all selected for automation. | Closed |
| Post sign-off automation-type correction | QA Automation | Aligned implementation-layer metadata with the actual Behave scripts: SIT-TC-STD-CONFIG-001 is UI smoke coverage, and SIT-TC-STD-CONFIG-012 is UI mandatory-field validation. | automation-assessment-batch-session-configuration.{md,xlsx}; review document | Workbook cells were yellow-highlighted with comments; review summary updated to API 9 / Mixed 1 / UI 4. | Closed |
| Post sign-off scope adjustment - remove SIT-TC-STD-CONFIG-002 | Test Manager / QA1 (AI) | Test Manager confirmed SIT-TC-STD-CONFIG-002 should be removed because the no-selection scenario depends on unstable list/filter data and current UI evidence is not reliable. | SIT-TC-STD-CONFIG-002 | Removed case 002 from current markdown/workbooks and live automation scope; current scope is 13 cases; DOCX review packages regenerated. | Closed |

5. Automation Assessment Decision

| Area | Decision | Evidence / Comment |
| --- | --- | --- |
| Test-case gap after demo | Pass | Demo review found no missing key business scenario, so no return to 03-test-design / 04-test-case-review is required. |
| Automation selection | Pass | 13 of 13 current-scope cases are selected for automation. |
| Test pyramid alignment | Pass | API-led coverage is preferred for stable mutation/readback checks; UI is limited to shell, mandatory-field guards, no-save behavior, and mixed final checkpoints. Smoke is scope/priority, not an implementation layer. |
| Endpoint-family handling | Conditional Pass | Scripts must confirm the correct endpoint family per UI/session family before implementation. Do not assume one reusable service contract across all families. |
| Sensitive data handling | Pass | Raw cookies, authorization headers, and private payloads from the demo Word source must not be copied into automation scripts or review artifacts. |
| Script implementation | Pass | Automation scripts may start from the signed assessment. |

6. Review Findings

| ID | Severity | Finding | Owner | Resolution / Status |
| --- | --- | --- | --- | --- |
| AUTO-RV-STD-CONFIG-001 | None | No test-case coverage gap was found from the demo walkthrough. | QA Automation | Closed |
| AUTO-RV-STD-CONFIG-002 | Minor | Endpoint families differ by UI/session family, so script implementation must confirm endpoint mapping before reusing API helpers. | QA Automation | Recorded in assessment notes. |
| AUTO-RV-STD-CONFIG-003 | None | SIT-TC-STD-CONFIG-015 was removed from current scope on 2026-07-17. | Test Manager / QA Automation | Closed; no manual automation-assessment follow-up remains. |
| AUTO-RV-STD-CONFIG-004 | None | SIT-TC-STD-CONFIG-002 was removed from current scope on 2026-07-18. | Test Manager / QA Automation | Closed; no current-scope automation follow-up remains for this case. |

7. Conditions and Next Step

| Item | Value |
| --- | --- |
| Conditions for Sign-off | Signed off by Test Manager on 2026-07-16. |
| Open Review Comments | None |
| Required Follow-up | QA Automation starts script implementation from the signed assessment. |
| Next Folder / Phase | 05-execution automation scripts |
| Handoff Decision | Proceed to automation script implementation. |