Execution Review - Batch Session Configuration

Format version: 1.0

| Item | Value |
| --- | --- |
| Organization | Antank / Standard Product |
| Project / Program | Standard Product - Domestic Projects |
| Requirement Package | 04-Configuration Related/2026-07-15 |
| Review Scope | Batch Session Configuration current 13-case scope |
| QA Owner | QA Automation |
| Review Date | 2026-07-18 |
| Environment | sit |
| Dashboard Run | 200 |
| Execution Result Snapshot | ../05-execution/04-execution-results/execution-results-batch-session-configuration.md |
| Machine-readable Snapshot | ../05-execution/04-execution-results/execution-results-batch-session-configuration.json |
| Final Status | Awaiting Test Manager Review |

1. QA Readiness Recommendation

| Sign-off Field | Value |
| --- | --- |
| Recommended Outcome | Ready for Release |
| Reason | All 13 current-scope cases passed in the fixed execution snapshot for dashboard run 200; API write/update cases include per-case transition evidence proving the value changed from a different precondition to the target value; mixed case 013 includes API setup/action/readback evidence plus final UI assertion evidence; no failed, errored, skipped, blocked, manual-only, or open-defect case remains in current scope. |
| Accepted Risk Owner | N/A |
| Required Follow-up | Test Manager reviews this execution review package and records the final readiness decision. |
| Sign-off Person | Pending Test Manager review |
| Sign-off Time | Pending |

2. Execution Scope

| Item | Result | Notes |
| --- | --- | --- |
| Signed test cases covered | Yes | Current signed scope is 13 cases after SIT-TC-STD-CONFIG-015 was removed by Test Manager decision on 2026-07-17 and SIT-TC-STD-CONFIG-002 was removed on 2026-07-18. |
| Automation execution complete | Yes | Dashboard run 200 executed all 13 current-scope cases through Behave-first API / UI / Mixed automation. |
| Manual execution complete | N/A | No manual-only case remains in current scope. |
| Not-tested scope documented | Yes | SIT-TC-STD-CONFIG-015 and SIT-TC-STD-CONFIG-002 are documented as removed from current scope, not pending execution. |
| Scope changes documented | Yes | Scope adjustment is recorded in 03-test-design/CHANGE.md, test-case workbook audit trail, and review documents. |

3. Result Summary

| Metric | Count / Status |
| --- | --- |
| Total cases in signed current scope | 13 |
| Automated passed | 13 |
| Automated failed / errored | 0 |
| Manual passed | N/A |
| Manual failed / blocked | 0 |
| Skipped / not executed | 0 |
| Pass rate | 100.0% |

4. Automation Layer Summary

| Layer | Case IDs | Result |
| --- | --- | --- |
| API | SIT-TC-STD-CONFIG-003 to SIT-TC-STD-CONFIG-011 | 9 passed |
| UI | SIT-TC-STD-CONFIG-001, SIT-TC-STD-CONFIG-012, SIT-TC-STD-CONFIG-014 | 3 passed |
| Mixed | SIT-TC-STD-CONFIG-013 | 1 passed |

5. Defect And Risk Review

| Item | Result | Notes |
| --- | --- | --- |
| Critical / high defects closed or accepted | N/A | No open defect is recorded from dashboard run 200. |
| Fix verification complete | N/A | No failed case required fix verification in this run. |
| Rerun evidence available | N/A | No rerun is required because the current run passed. |
| Accepted risks have owner and reason | N/A | No accepted risk is required for the current scope. |
| Follow-up or next-version items recorded | Yes | Removed cases SIT-TC-STD-CONFIG-015 and SIT-TC-STD-CONFIG-002 are explicitly scoped out for this package. Future release feedback belongs in 07-release-feedback. |

6. Evidence Review

| Evidence | Location | Status |
| --- | --- | --- |
| Test case workbook | ../03-test-design/test-cases-batch-session-configuration.xlsx | Current 13-case scope confirmed; Audit Trail records the 015 and 002 removals. |
| Automation assessment workbook | ../05-execution/02-automation-assessment/automation-assessment-batch-session-configuration.xlsx | Automation layer metadata aligned with implementation. |
| Automation result snapshot | ../05-execution/04-execution-results/execution-results-batch-session-configuration.md | Fixed review source for run 200. |
| Automation result JSON | ../05-execution/04-execution-results/execution-results-batch-session-configuration.json | Machine-readable source for audit and dashboard traceability. |
| Dashboard run API | http://127.0.0.1:8002/api/runs/200 | Live API source for run detail. |
| SQLite source | D:/Workspace/qa-harness/02-platform/02-dashboard/01-backend/dashboard.db | Execution fact source. |
| Behave JSON artifact | D:/Workspace/standard product/02-automation/07-artifacts/batch_session_configuration/latest-full-behave.json | Behave execution detail retained. |
| Screenshots / logs / API evidence | D:/Workspace/standard product/02-automation/07-artifacts/batch_session_configuration | Run 200 retains UI/Mixed screenshots and API transition evidence PNG/JSON per case; case 013 has both API summary and final UI assertion screenshots. |
| Manual execution record | ../05-execution/05-manual-execution/README.md | No manual execution pending. |
| Defect triage record | ../05-execution/06-defect-triage/README.md | No open automation defect from run 200. |

7. Review Trail and Version Record

| Round / Version | Reviewer / Source | Review Comment Summary | Affected Artifact | Version Change / Closure Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| Execution review draft | QA Automation | Created execution review from fixed run 187 snapshot instead of relying only on the live dashboard. | 06-execution-review/execution-review-batch-session-configuration.{md,docx} | Superseded by run 190 refresh after API readback evidence was added. | Superseded |
| API evidence refresh | QA Automation | Added per-case API readback evidence PNG/JSON and refreshed execution review from run 190. | API step implementation, runtime manifest, 05-execution/04-execution-results, 06-execution-review | Source snapshot: ../05-execution/04-execution-results/execution-results-batch-session-configuration.md; result 14 passed / 0 failed / 0 errored / 0 skipped; API cases 003 to 011 each have evidence PNG/JSON. | Superseded |
| API transition-evidence correction | QA Automation | Corrected API write/update scripts to follow each test case's core business point: setup a different precondition value, execute the target update, and assert readback changed to the target. | API flow mapping, API steps, evidence renderer, runtime manifest, 05-execution/04-execution-results, 06-execution-review | Run 190 is superseded because it proved only final state. Run 194 passed 14/14; API evidence records before value, expected value, after value, before_matched_target=false, and changed_from_before=true. | Superseded |
| Post sign-off scope and mixed-evidence refresh | Test Manager / QA Automation | Removed SIT-TC-STD-CONFIG-002 from current scope because it depends on unstable list/filter data; corrected mixed case 013 to use API setup/action/readback plus final Playwright UI assertion evidence. | Current test-case workbook, automation assessment workbook, live feature files, runtime screenshot manifest, 05-execution/04-execution-results, 06-execution-review | Current scope is 13 cases. Runs 196, 197, 198, 199, and 200 passed 13/13; run 200 is the current fixed review source. Case 013 has two evidence screenshots: API summary and final UI assertion. | Awaiting Test Manager review |
| Stability verification | QA Automation | After fixing API/UI session reuse and UI route recovery, reran five full suites; after API transition evidence and the 002 removal were applied, reran five full 13-case suites. | dashboard.db, runtime screenshot manifest, dashboard table | Runs 183, 184, 185, 186, and 187 all passed 14/14; run 189 had a transient UI navigation connection close; run 190 and run 194 are superseded; runs 196 to 200 passed 13/13. | Closed |

8. Readiness Outcome

Allowed outcomes:

- Ready for Release

- Ready for Release with Accepted Risk

- Not Ready - Fix Required

- Blocked

- Scope Change Required

| Item | Value |
| --- | --- |
| QA readiness outcome | Ready for Release |
| Reason | All current-scope test cases passed; no manual execution, open defect, rerun, or accepted-risk blocker remains for this package. |
| Accepted risk owner | N/A |
| Required follow-up | Test Manager review and sign-off. |
| Sign-off person | Pending Test Manager review |
| Sign-off time | Pending |